MINISTRY OF EDUCATION AND SCIENCE OF UKRAINE

NATIONAL TECHNICAL UNIVERSITY

“KHARKIV POLYTECHNIC INSTITUTE”

DEPARTMENT OF SOFTWARE ENGINEERING AND MANAGEMENT INFORMATION TECHNOLOGIES

Report of laboratory work № 3

Discipline «Software Engineering»

Theme: Planning of system activities

Executed by:

Student of group KN-226e

Yurii Vashynskyi

Checked by:

Associate professor

Melnyk K. V.

Kharkiv

2026

Goal: to obtain basic experience and knowledge to work with a project tracking system.

Tasks:

1. Register a free github.com account.

2. Create a new repository.

3. Add a new user as a collaborator to the repository.

4. Create milestones and issues according to the previous labs. Assign tasks to the users of the team.

5. Work with the git repository.

6. Prepare the report of the work.

Task 3.1 Register on github.com

GitHub is a web-based version-control and collaboration platform. It stores the source code of a project together with the complete history of its changes and gives the team tools to plan the work. For this project the account “Sinfolke” was used (Figure 3.1).

[ INSERT SCREENSHOT – Figure 3.1 ]

Your GitHub profile page (https://github.com/Sinfolke) with the username and avatar visible, or the “Welcome to GitHub” page after registration.

Figure 3.1 – GitHub account

Task 3.2 Create a new repository

The repository “software-engineering-labs” (https://github.com/Sinfolke/software-engineering-labs) stores the sources of the formula calculator (Variant 4), the reports and the wireframes. The default branch is “main”, the repository is public (Figure 3.2).

[ INSERT SCREENSHOT – Figure 3.2 ]

The repository main page (Code tab): name, description, file list and the green “Code” button. If you still have the “Create a new repository” form, use that instead.

Figure 3.2 – Created repository

Task 3.3 Add a collaborator

A new user was added as a collaborator: Settings → Collaborators → Add people, then the user name or e-mail was entered and the invitation was sent (Figure 3.3).

[ INSERT SCREENSHOT – Figure 3.3 ]

Settings → Collaborators page with the added person in the list (or the “Add people” dialog before sending). Blur nothing important, but you may hide e-mails.

Figure 3.3 – Collaborator added to the repository

Task 3.4 Milestones and issues

The Waterfall lifecycle model was chosen for the project: the stages are performed one after another and each stage ends with a result that the next one uses. Therefore, the milestones of the repository are the stages of the Waterfall model, with a due date for each of them (Figure 3.4). Every milestone has one epic and several subtasks. The labels “Epic” and “SubTask” mark the type of the issue (Figure 3.5). The epic describes the goal of the stage (Figure 3.6), the subtasks describe concrete steps (Figure 3.7). All issues are assigned to the team members.

[ INSERT SCREENSHOT – Figure 3.4 ]

Issues → Milestones page: all 5 milestones with due dates and the progress bars.

Figure 3.4 – Milestones of the project

[ INSERT SCREENSHOT – Figure 3.5 ]

Issues → Labels page where the labels “Epic” and “SubTask” are visible.

Figure 3.5 – Labels for epics and subtasks

[ INSERT SCREENSHOT – Figure 3.6 ]

Page of an epic issue, e.g. #1 “Analyze requirements and mathematical domain” (milestone, label and assignee visible on the right).

Figure 3.6 – Epic task

[ INSERT SCREENSHOT – Figure 3.7 ]

Page of a subtask issue, e.g. #6 “Analyze mathematical formula and constraints” (milestone, label, assignee).

Figure 3.7 – Subtask

The result tables with all subtasks of each milestone are shown below (Tables 3.1–3.5). The status is given at the time of writing the report.

Table 3.1 – Milestone 1: Requirement Gathering (due 2026-11-15)

| Milestone | Epic | Subtask | Assignee | Status |
| --- | --- | --- | --- | --- |
| Requirement Gathering | #1 Analyze requirements and mathematical domain | #6 Analyze mathematical formula and constraints | Sinfolke | closed |
| Requirement Gathering | #1 Analyze requirements and mathematical domain | #7 Draw Activity and Use Case diagrams | Sinfolke | closed |
| Requirement Gathering | #1 Analyze requirements and mathematical domain | #8 Write Software Requirements Specification | Sinfolke | open |

Table 3.2 – Milestone 2: System Analysis and Design (due 2026-11-22)

| Milestone | Epic | Subtask | Assignee | Status |
| --- | --- | --- | --- | --- |
| System Analysis and Design | #2 Design calculator application and user experience | #9 Design program structure | Sinfolke | closed |

Table 3.3 – Milestone 3: Implementation (due 2026-11-29)

| Milestone | Epic | Subtask | Assignee | Status |
| --- | --- | --- | --- | --- |
| Implementation | #3 Implement mathematical formula calculator | #10 Implement formula evaluation | Sinfolke | closed |
| Implementation | #3 Implement mathematical formula calculator | #11 Implement range calculations | Sinfolke | closed |
| Implementation | #3 Implement mathematical formula calculator | #12 Implement console output and user input | Sinfolke | closed |

Table 3.4 – Milestone 4: Testing (due 2026-12-06)

| Milestone | Epic | Subtask | Assignee | Status |
| --- | --- | --- | --- | --- |
| Testing | #4 Validate and test the calculator | #13 Refactor calculation into functions | Sinfolke | open |
| Testing | #4 Validate and test the calculator | #14 Implement validation and exception handling | Sinfolke | open |
| Testing | #4 Validate and test the calculator | #15 Create and execute unit tests | Sinfolke | open |

Table 3.5 – Milestone 5: Delivery (due 2026-12-13)

| Milestone | Epic | Subtask | Assignee | Status |
| --- | --- | --- | --- | --- |
| Delivery | #5 Finalize project and laboratory documentation | #16 Prepare laboratory reports | Sinfolke | open |
| Delivery | #5 Finalize project and laboratory documentation | #17 Finalize project documentation | Sinfolke | open |
| Delivery | #5 Finalize project and laboratory documentation | #18 Review and submit the completed project | Sinfolke | open |

[ INSERT SCREENSHOT – Figure 3.8 ]

Milestone 1 page (Issues → Milestones → Requirement Gathering) showing its issues with open/closed status. Same idea as the tables above, taken from GitHub.

Figure 3.8 – Result table for the first milestone

Task 3.5 Work with the git repository

The project from Lab 2 was added to the local git repository, connected to the remote repository on github.com and pushed to the branch “main” (Figures 3.9–3.11). A commit stores a set of changes with a message, “push” sends the commits from the local computer to github.com. The history of the repository at the time of writing:

| Commit | Message |
| --- | --- |
| 315601c | Initial commit: formula calculator from Lab 2 |
| 6a89591 | RM unnecessary |
| 8e4b1a0 | docs: document project development process (#19) |

[ INSERT SCREENSHOT – Figure 3.9 ]

Terminal or IDE: output of “git remote -v” and “git log --oneline” (the project connected to the github.com repository).

Figure 3.9 – Local repository connected to github.com

[ INSERT SCREENSHOT – Figure 3.10 ]

Changed files before a commit (IDE “Git changes”/“Commit” window or “git status”) and the commit message that you typed.

Figure 3.10 – Changes and commit

[ INSERT SCREENSHOT – Figure 3.11 ]

The result of “git push” (terminal) and/or the GitHub “Commits” page showing the pushed commits.

Figure 3.11 – Push to github.com

For the issues of the Testing milestone, task branches were created (one branch per issue), so that the work on every issue is isolated from “main” (Figure 3.12).

[ INSERT SCREENSHOT – Figure 3.12 ]

Branches page (or the branch drop-down) with the task branches, e.g. issue-13-…, issue-14-…, issue-15-…. Optional: skip this figure and the paragraph above if you did not create branches.

Figure 3.12 – Task branches

Task 3.6 Report

The report contains the results of all tasks of the laboratory work: the account, the repository, the collaborator, the milestones with epics and subtasks, and the work with the git repository.

Conclusions

In this laboratory work we have got skills and knowledge about working with a project tracking system. We registered a GitHub account, created a repository and added a collaborator. We chose the Waterfall lifecycle model and planned the work of the previous labs by milestones, epics and subtasks with due dates and assignees. We also learned to store the project in a git repository: to commit changes, push them to github.com and use task branches.